PINNACLE LENDING SOLUTIONS

Controls Gap Analysis

Current state vs. target control maturity | Remediation roadmap aligned to NIST CSF & ISO 27001 | June 2026

# Executive Summary

Pinnacle Lending Solutions has assessed its current information security controls against industry frameworks (NIST Cybersecurity Framework, ISO/IEC 27001) and regulatory requirements (GLBA, CFPB). This gap analysis identifies 20 critical control areas, evaluates current maturity, defines target maturity, and provides a remediation roadmap.

Key findings:

- 7 critical controls are absent or initial maturity (MFA, PAM, WISP, IR Plan, BCP, SIEM, Pen Testing)

- 5 controls are partial maturity and require enhancement (encryption, access reviews, vendor oversight)

- 8 controls are foundational and require process formalization and documentation

- Estimated remediation timeline: 8–12 months with prioritized, phased approach

# Maturity Level Definitions

| Level | Definition |
| --- | --- |
| 0 - Absent | Control does not exist; no processes or documentation |
| 1 - Initial | Informal or ad hoc processes; some implementation but inconsistent or undocumented |
| 2 - Partial | Process partially defined and implemented; some automation; limited documentation and monitoring |
| 3 - Managed | Process fully defined, implemented, monitored, and documented; regular review and continuous improvement |
| 4 - Optimized | Process integrated with organizational strategy; fully automated; continuous optimization and feedback loops |

# Detailed Gap Analysis

| Domain | Control | Current | Target | Gap Description | Remediation | Owner | Timeline | Effort |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Identity & Access Management | Multi-Factor Authentication (MFA) on all critical systems | 1 - Initial | 3 - Managed | MFA not enforced on LOS, CRM, or email; basic password policy only | Deploy MFA across LOS, CRM, email; require hardware keys or TOTP for privileged accounts | IT Manager | Aug 2026 | Medium |
| Identity & Access Management | Privileged Access Management (PAM) for administrative accounts | 1 - Initial | 3 - Managed | Shared admin credentials; no session recording; no approval workflow for privileged access | Implement PAM solution; eliminate shared accounts; log and audit all privileged activity | IT Manager / CISO | Nov 2026 | High |
| Data Protection & Encryption | Full-disk encryption on all endpoints | 2 - Partial | 3 - Managed | Encryption not verified on all laptops and desktops; BYOD devices unencrypted | Enforce BitLocker/FileVault via Group Policy; enable remote wipe; baseline all devices | IT Manager | Aug 2026 | Medium |
| Data Protection & Encryption | Encryption of data in transit (TLS/SSL) | 2 - Partial | 3 - Managed | LOS and CRM use TLS; internal data transfers and legacy systems lack consistent encryption | Enforce TLS 1.3 minimum; disable legacy protocols; encrypt internal API and database connections | IT Manager | Sep 2026 | Medium |
| Security Monitoring & Detection | SIEM deployment and log aggregation | 1 - Initial | 3 - Managed | No centralized log monitoring; individual system logs reviewed ad hoc; no alerting on critical events | Deploy Wazuh or Splunk; ingest LOS, CRM, network, and endpoint logs; configure alerts for high-risk events | IT Security / Compliance | Dec 2026 | High |
| Security Monitoring & Detection | Network intrusion detection and prevention | 1 - Initial | 2 - Partial | Basic firewall; no IDS/IPS; no network segmentation between critical systems and staff network | Implement IDS/IPS; segment LOS network from general staff; baseline traffic patterns | IT Manager | Nov 2026 | High |
| Incident Response | Documented Incident Response Plan | 1 - Initial | 3 - Managed | No formal IR plan; ad hoc escalation; no defined roles, timelines, or notification procedures | Draft IR Plan aligned to NIST; define roles (commander, investigator, communications); conduct tabletop exercise | CISO / Compliance Officer | Sep 2026 | Medium |
| Incident Response | Forensic investigation and evidence preservation | 1 - Initial | 2 - Partial | No formal forensic procedures; limited log retention; evidence handling not documented | Extend log retention to 2 years; document evidence handling procedures; establish forensic baseline | IT Security | Oct 2026 | Medium |
| Vulnerability Management | Vulnerability scanning and remediation | 1 - Initial | 3 - Managed | No regular vulnerability scans; patches applied ad hoc; no patch management process | Deploy vulnerability scanner; establish patch SLA (critical: 30 days; high: 60 days); track remediation | IT Manager | Oct 2026 | Medium |
| Vulnerability Management | Annual penetration testing and security assessments | 0 - Absent | 2 - Partial | No formal penetration testing; no external security assessments | Commission annual penetration test; conduct vulnerability assessment; document findings and remediation | CISO / External Partner | Dec 2026 | High |
| Business Continuity & Disaster Recovery | 3-2-1 backup strategy with testing | 1 - Initial | 3 - Managed | Daily backups to local NAS only; no offsite/cloud backup; restoration never tested | Implement 3-2-1 strategy (3 copies, 2 media types, 1 offsite); test quarterly; document RTO/RPO | IT Manager | Oct 2026 | High |
| Business Continuity & Disaster Recovery | Business Continuity Plan (BCP) documentation | 0 - Absent | 2 - Partial | No documented BCP; recovery procedures informal; no defined recovery time objectives | Draft BCP with recovery priorities, alternate workspace, communication plan, and recovery procedures | COO / IT Manager | Oct 2026 | Medium |
| Third-Party Risk Management | Vendor security questionnaire and assessment | 1 - Initial | 2 - Partial | Basic contract language; no formal security assessment of vendors handling NPI | Develop security questionnaire; assess all vendors annually; require SOC 2 Type II or equivalent | Compliance Officer / Operations | Oct 2026 | Medium |
| Third-Party Risk Management | Vendor oversight and compliance monitoring | 1 - Initial | 2 - Partial | Vendor contracts exist; no ongoing monitoring or audit; no documentation of compliance reviews | Establish annual vendor risk review; document compliance findings; define remediation for gaps | Compliance Officer | Oct 2026 | Low |
| Security Awareness & Training | Role-specific security training and phishing simulation | 1 - Initial | 3 - Managed | Annual compliance training only; no role-specific security training; no phishing simulations | Launch quarterly phishing simulations; develop role-specific training (loan officers, processors, IT); track completion | HR / IT Security | Sep 2026 | Low |
| Access Control & Governance | Quarterly access reviews and deprovisioning | 1 - Initial | 3 - Managed | No documented access review process; terminated employees sometimes retain access; no audit trail | Implement quarterly access reviews; define 24-hour deprovisioning SLA; document all access changes | Compliance Officer / IT | Jul 2026 | Low |
| Access Control & Governance | Data retention and secure disposal | 2 - Partial | 3 - Managed | Basic shredding; no documented retention policy; no certificates of destruction for sensitive files | Document retention policy; require certificates of destruction; mandate cross-cut shredder | Compliance Officer | Aug 2026 | Low |
| Compliance & Documentation | Written Information Security Program (WISP) | 0 - Absent | 3 - Managed | No formal WISP document; safeguarding program ad hoc and undocumented | Draft GLBA-compliant WISP; include all required program elements; board approval and annual review | Compliance Officer / CISO | Aug 2026 | High |
| Compliance & Documentation | Annual risk assessment and board approval | 1 - Initial | 3 - Managed | No formal annual risk assessment; no documented board review; assessments not linked to program updates | Conduct annual comprehensive risk assessment; document findings; present to board for approval | CISO / Compliance Officer | Aug 2026 | Medium |

# Implementation Roadmap

## Phase 1: Critical Foundation (Months 0–3)

- Designate CISO and ratify Written Information Security Program (WISP)

- Implement quarterly access reviews and 24-hour deprovisioning SLA

- Enable MFA on LOS, CRM, and email

- Draft and test Incident Response Plan

## Phase 2: Detection & Monitoring (Months 3–6)

- Deploy SIEM (Wazuh or Splunk) with centralized log aggregation

- Implement endpoint full-disk encryption

- Launch phishing simulations and role-specific security training

- Implement vulnerability scanning and patch management process

## Phase 3: Advanced Controls (Months 6–12)

- Implement Privileged Access Management (PAM) solution

- Deploy network segmentation and IDS/IPS

- Implement 3-2-1 backup strategy and Business Continuity Plan

- Commission annual penetration test and security assessment

# Conclusion

This controls gap analysis provides Pinnacle with a clear, prioritized roadmap to achieve industry-standard security maturity. Implementation of these controls will significantly reduce regulatory risk, improve breach resilience, and position the organization as a security-conscious financial services provider.

Prepared by Marcus Albright, GRC Risk Analyst | June 2026